Google Summer Of Code 2025

Project :- Improving Synth & Sample Features in Music Blocks

Personal Details :-

• Name :- Irfan Riyad Shaikh (Irfanulhak)

• Email :- irfanulhawk@gmail.com

• Discord & Gitter :-  irfan0504 & @iitzirfan:gitter.im

• GitHub Profile :- iitzIrFan (Irfan)

• LinkedIn :- Irfan Shaikh | LinkedIn

• Portfolio: https://irfan-shaikh-portfolio.vercel.app/

• Availability :- 350 hours

1] Overview :-

Music Blocks offers a fun way to create music using synths and samples, but there is plenty of room to refine this tool. This project aims to improve the sample widgets, integrate a curated selection of high-quality free/open-samples and allow instruments to use multiple samples for a richer and more expensive sound. These updates will make Music Blocks more powerful and intuitive tool for music creation.

- System Architecture Diagram :-

2] Why this matters :-

- Easier to use :- The sample widget will be more user-friendly and flexible.

- Better Sound Library :- Expanding the collection of samples will provide more variety.

- More Realistic Playback :- Multiple samples per instrument will provide more variety.

- Stronger Performance :- Upgrading Tine.js will ensure smoother functionality.

3. What I’ll Deliver :-

3.1 Upgrading the sample widget :-

- Update tone.js and resolve any breaking changes.

- Add a built in tuner to help with pitch adjustments.

- Implement fine tuning controls for more precise sample manipulation.

3.2 Expanding the Sample Library :-

- Convert and Integrate high-quality free samples into Music Blocks.

- Organize sounds by instrument type for easy access.

- Introduce visual instrument icons or improving navigation.

3.3 Enhancing Instrument & Sampler Features :-

- Enable multiple samples per instrument for more natural sound playback.

- Allow user-uploaded and recorded samples for custom instruments

- Improve sample selection logic to match note pitch and length dynamically.

4. How will I do it :-

4.1 Updating Tone.js & Improving the Sampler :-

- Identify incompatibilities in the latest version of Tone.js and fix them.

- Use the Web Audio API for real-time tuning and fine-tuning adjustments.

- Improve the user interface for a more intuitive experience.

4.2 Integrating & Organizing Samples :-

- Convert and process selected samples using guidelines from:

  - Music Blocks Sample Guide

  - Philharmonia Orchestra Samples

  - Sonic Pi Sample Library

- Improve the UI with sample previews and better organization.

4.3 Implementing Multi-Sample Instruments :-

- Design an efficient data structure for storing multiple samples per instrument.

- Develop logic to dynamically select the best sample based on pitch, duration, and articulation.

- Seamlessly integrate user-uploaded and recorded samples into the system.

- Class Diagram :-

| 5] Timeline :- Week; Milestone. Week-1; Research Tone.js changes, finalize approach, and set up development environment. Week-2; Begin updating Tone.js, fixing breaking changes, and testing compatibility. Week-3; Implement and test tuner feature in sampler widget. Week-4; Add fine-tuning controls and ensure smooth UX improvements. Week-5; Convert and integrate initial batch of free samples into Music Blocks. Week-6; Develop UI improvements for better sample browsing and selection. Week-7; Organize samples by instrument type and introduce instrument icons. Week-8; Develop logic for multiple sample assignments per instrument. Week-9; Allow user-uploaded and recorded samples for custom instruments. Week-10; Optimize sample selection logic based on pitch, duration, and articulation. Week-11; Conduct comprehensive testing, bug fixes, and performance optimizations. Week-12; Finalize documentation, prepare a demo, and submit final evaluation. Sequence Diagram :- |  |
| --- | --- |
| 6. Challenges & Solutions :- |  |
| Challenge; Solution. Tone.js update breaking existing features; Test is an isolated environment and document changes.. Handling multiple samples efficiently; Optimize data structures and minimize latency.. Complex UI/UX improvements; Iterative design process with mentor feedback. Processing a variety of sample formats; Define accepted formats and build a streamlined conversion process. State Diagram :- |  |

Past Experience in Software Development :-

Why am I the best person to execute this proposal?

I have actively contributed to multiple open-source projects, focusing on frontend optimization, accessibility improvements, cross-platform compatibility, and documentation enhancements. My contributions demonstrate my ability to write clean, maintainable code and collaborate effectively in open-source communities.

Notable Contributions :-

1️⃣   Optimistic UI Improvements for Post Creation (Hacktoberfest Contribution – Qwik Framework)

• Increased the level of detail through the use of shadow-md to ensure a better integration with the theme.

• Improved image loading with the lazy attribute to increase performance.

• Some of the changes made include; altering the typography, padding, and spacing to enhance the overall readability.

2️⃣   Improvements in the Accessibility of the Text Area Control (Hacktoberfest Contribution – Qwik Framework)

• Additional work was done to enhance the accessibility by adding proper labels and ARIA roles where necessary.

• Checked that all the text inputs had different IDs to avoid a situation where the same ID is used for different inputs.

3️⃣   Optimizations for Cross-Platform Compatibility (Qwik Web Framework)

• Fixed script compatibility issues by using concurrently instead of && so it can run on both Windows and Linux without a problem.

4️⃣   Improved Readme and Installation for ContribHub (Hacktoberfest Contribution – Next.js, Supabase)

• Improved the technology stack, the instructions that are provided for setting up the project as well as the project structure to make it easier for new contributors to get started.

• Offered a step by step guide on how to import the Supabase schema and explained in detail the process of contributing to the project.

Maintainer & Mentor Roles

👨‍🏫 Mentor & Maintainer – Social Winter of Code (SWoC 2024)

- Guided contributors in React, Redux, and TailwindCSS.

- Conducted code reviews & mentoring sessions to enhance open-source best practices.

👨‍🏫 Mentor – GirlScript Summer of Code (GSSoC 2024)

- Led an open-source web project, assisting contributors in frontend and API integration.

- Reviewed PRs and designed scalable frontend architectures.

Collaborative Open-Source Projects

- 🍽️ TastyTrails (Under GSSoC 2024) – A recipe discovery web app using modern frontend technologies.

- 📖 Matrubodhah (Under SWoC 2024) – A cultural education platform.

Planned GSoC work hours- commitments :-

I commit to dedicate 350+ hours to this project. I do not plan on any personal vacations. If anything comes up, I will inform the mentor and communicate it out especially during college & university exams.

My Working hours are as follows [Total – 350+ hours] :-

● ○ Weekdays: 4 Hours - (UTC +5:30)

○ Monday and Friday: 22:30 to 02:30 IST [Fixed]

● ○ Weekends: 5 Hours- (UTC +5:30)

○ Saturday and Sunday: 21:30 to 02:30 IST [Flexible]

● Estimated Hours Per Week: 30 hours

Based on the circumstances, I am willing to adjust and re-plan the timing.

Resources & References :-

- Music Blocks Repository

- Tone.js Documentation

- Music Blocks Sample Guide

Thank you !